PROJECT PROPOSAL

---
STUDENT INFORMATION
NAME: MICHAEL OTIENO KASUKU
REGISTRATION NUMBER: COM/B/01-00162/2021
COURSE CODE: BCS 326
COURSE TITLE: COMPUTER SCIENCE PROJECT I
PHONE NUMBER: 0742644460
EMAIL: michaelotienokasuku@gmail.com
SUPERVISOR: DR. DOROTHY APONDI RAMBIM

---
PROJECT TITLE
Bursary Mashinani - Proposed Bursary Application Portal for Kisumu West Constituency

---
ABSTRACT
This document outlines the "Bursary Mashinani" initiative, aimed at revolutionizing educational access in Kisumu West Constituency, Kenya. The project addresses the challenges of the current manual bursary application system by proposing an innovative Bursary Application Portal.
The document presents a detailed methodology, incorporating an Iterative and Incremental Development Model, with key milestones, system requirements, and a schedule.
The document concludes with a commitment to transparency in budget considerations, covering development costs, testing, deployment, user training, ongoing maintenance, and scalability.

---
1. INTRODUCTION
1.1 Background of the Study
In the dynamic landscape of the 21st century, education stands as a fundamental pillar for individual empowerment and societal progress.
The Kisumu West Constituency, like many other regions, grapples with the challenge of ensuring that every child, regardless of their socio-economic background, has the opportunity to acquire quality education.
The NG-CDF program emerges as a beacon of hope, providing a solution to the financial constraints that often impede students from pursuing education beyond primary levels.
The innovative "Bursary Mashinani" initiative, proposed for the Kisumu West Constituency, aligns seamlessly with the government's commitment to democratize educational access.

---
2. PROBLEM DEFINITION
2.1 Current System Workflow
The existing process for students to apply for a bursary in Kisumu West Constituency is cumbersome. Initiated by a public address announcement, applicants, whether students, parents, or guardians, must physically travel to the constituency headquarters office to obtain and subsequently return a paper application form.
This manual process involves the collection of extensive personal information, including student registration numbers and school details. Once the form is filled, it is submitted back to the constituency headquarters, marking the commencement of a 14-day application period. Following this, a vetting process is undertaken by the constituency bursary application committee, leading to the shortlisting of successful candidates, followed by allocation and disbursement.

---
2. PROBLEM DEFINITION
2.2 Weaknesses of the Current System
Time-Consuming and Fatiguing: The process demands significant time and effort from applicants due to long queues and the necessity for multiple visits to the constituency headquarters, sometimes incurring travel expenses.
Inefficiency and Misallocation: The manual approach allows for the misappropriation of funds, as both local and non-local students may benefit. This results in a lack of financial accountability and potential misappropriation of public funds.

---
2. PROBLEM DEFINITION
2.3 The Proposed Idea: Bursary Mashinani
To address these challenges, I propose "Bursary Mashinani," an innovative Bursary Application Portal designed to automate and streamline the bursary application process for Kisumu West Constituency. This digital solution offers:
Real-Time Application Status: Users can check the bursary application status online, eliminating the need for physical visits.
Efficient Application Process: A simplified process involves selecting the desired institution, providing necessary details like National ID and Student Registration Numbers, and utilizing dropdown menus for Institution Name and Account Number, reducing errors and enhancing efficiency.
Secure and User-Friendly Interface: The web app ensures security, validation of all required fields, and user-friendly functionalities such as submitting, canceling, and clearing application data.
Track Progress Functionality: Applicants receive a system-generated serial number upon successful submission, allowing them to track their application progress. A comprehensive report, including student details, disbursed amounts, and dates, can be generated for future reference.
Technology Integration: Developed using HTML, CSS, Javascript, Python, and Django Web Framework, the system guarantees security, manages concurrent users effectively, and sets the foundation for further enhancements.

---
3. OBJECTIVES
3.1 General Objective
- To design and develop the bursary application portal for Kisumu West Constituency.

---
3. OBJECTIVES
3.2 Specific Objectives
- To design and implement User-Friendly Interface.
- To design and implement a Secure Database.
- To Develop a detailed system design based on the conceptual design.
- To code the functionalities and features outlined in the conceptual design.

---
4. PROBLEM JUSTIFICATION
4.1 Rationale of Automating the Current System
- Time Efficiency: The current manual system demands significant time and effort from applicants, involving physical travel, long queues, and a prolonged application process. Automating the system through "Bursary Mashinani" will significantly reduce the time required for both applicants and administrative processes.
- Reducing Administrative Burden: The existing system relies heavily on administrative tasks, from distributing paper forms to managing physical submissions. Automation will alleviate this burden, enabling a more streamlined process and allowing administrative resources to be redirected towards more value-added activities.
- Enhancing Accessibility: The manual nature of the current system creates barriers for potential applicants, especially those with limited means for travel. By introducing an online portal, "Bursary Mashinani" ensures accessibility for a broader range of students, parents, and guardians, promoting inclusivity.
- Transparent Application Tracking: The lack of real-time tracking in the current system often leaves applicants in the dark about the status of their applications. With the proposed system, applicants can easily track the progress of their bursary applications, fostering transparency and reducing unnecessary inquiries.

---
5. LITERATURE
5.1 The Current System
The current system for bursary application in Kisumu West Constituency operates within a traditional, manual framework. Literature on this system highlights its reliance on public announcements, physical travel to the constituency headquarters, and paper-based forms for application.
This literature emphasizes the labor-intensive nature of the process, where personal details, including student registration numbers and school information, are captured manually. The sequential steps involve a two-week application period, followed by vetting conducted by the constituency bursary application committee, and subsequent allocation and disbursement of funds.

---
5. LITERATURE
5.2 Challenges and Limitations of the Current System
- Time-Consuming Process: The manual nature of the current system results in a lengthy and time-consuming application process due to physical visits, paper documentation, and sequential steps.
- Financial Inefficiencies: Challenges arise with the misallocation and misappropriation of funds, allowing non-residents to benefit from the program while deserving local students may miss out.
- Accessibility Barriers: The need for physical presence at the constituency headquarters creates barriers for potential applicants, particularly those with limited resources or living in remote areas.
- Lack of Real-Time Tracking: The absence of a real-time tracking mechanism leaves applicants uninformed about the progress of their applications, leading to uncertainty and unnecessary inquiries.
- Data Accuracy Concerns: Manual data entry increases the risk of errors in capturing and processing applicant information, potentially impacting the accuracy and integrity of the data.

---
5. LITERATURE
5.3 Conceptual Design
Real-Time Application Status Updates: Applicants will have the ability to track the progress of their bursary applications instantly, providing transparency and reducing the need for inquiries.

---
5. LITERATURE
5.3 Conceptual Design
One-Time Application Restrictions: To enhance accuracy and reduce redundancy, the design restricts the National ID and Student Registration Numbers to a one-time application per financial year. This feature aims to prevent errors and ensure that each applicant has a fair and equal opportunity for bursary consideration.
Comprehensive Reporting System: The conceptual design incorporates a reporting system that generates comprehensive reports for successful applicants. These reports include essential details such as student name, registration number, institution details, disbursed amounts, and dates. This feature adds an extra layer of transparency and accountability to the disbursement process.

---
5. LITERATURE
5.3 Conceptual Design

---
5. LITERATURE
5.3 Conceptual Design
Secure Database: To ensure the integrity and security of applicant information, the conceptual design includes the implementation of a robust database system. Sensitive data, such as National ID numbers and student registration details, will be stored securely, minimizing the risk of unauthorized access or data breaches.

---
5. LITERATURE
5.3 Conceptual Design

---
5. LITERATURE
5.3 Conceptual Design
User-Friendly Interface: The conceptual design prioritizes the development of an intuitive and user-friendly interface. Applicants, including students, parents, and guardians, will find the portal easy to navigate, reducing the learning curve and ensuring accessibility for users with varying technological proficiencies.

---
5. LITERATURE
5.3 Conceptual Design

---
5. LITERATURE
5.3 Conceptual Design
Technological Infrastructure: Utilizing a robust technological infrastructure, the design specifies the use of HTML, CSS, Javascript, Python, and the Django Web Framework. This technology stack not only ensures the security of the portal but also provides a scalable foundation for future enhancements and increased user load.

---
6. METHODOLOGY
6.1 Model
Iterative and Incremental Development Model:
The methodology will be implemented in the following stages:
- Requirements Analysis: Conduct a comprehensive analysis of the requirements gathered from stakeholders and the conceptual design phase.
- System Design: Develop a detailed system design based on the conceptual design, outlining the architecture, components, and data structures.
  Identify the necessary technologies and tools for the implementation phase.
- Implementation (Coding): Begin the coding phase, implementing the functionalities and features outlined in the conceptual design.
  Utilize the chosen technology stack, including HTML, CSS, Javascript, Python, and the Django Web Framework, to build the web application.
- Testing: Conduct thorough testing at each iteration to ensure that individual components and features meet specified requirements.
  Address any issues or bugs identified during testing promptly.
- Incremental Enhancements: Implement additional features and functionalities in incremental stages based on feedback, emerging requirements, and evolving needs.
  Continuously refine the system to improve performance, security, and user experience.
- User Training and Documentation: Develop user documentation and conduct training sessions for end-users, including students, parents, and guardians.
  Ensure that users are familiar with the functionalities of the "Bursary Mashinani" portal.
- Deployment: Deploy the system to a live environment, making it accessible to users for real-world application and testing.
- Monitoring and Maintenance: Implement a monitoring system to track the usage, performance, and security of the web application.
  Provide ongoing maintenance and support to address any issues, updates, or enhancements needed post-deployment.

---
6. METHODOLOGY
6.2 System Requirements
6.2.1 Functional Requirements
- Application Status Tracking: Applicants must have the ability to track the real-time status of their bursary applications, ensuring transparency in the process.
- Online Application Submission: The system should facilitate the submission of bursary applications online, capturing essential details like National ID, Student Registration Number, and Institution Information.
- One-Time Application Restriction: National ID and Student Registration Numbers should be restricted to one-time applications per financial year to prevent duplications and ensure fairness.
- Secure Database Management: Implement a secure database to store and manage applicant information, ensuring data privacy and integrity.
- Comprehensive Reporting System: Generate detailed reports for successful applicants, containing relevant details such as student name, registration number, institution details, disbursed amounts, and dates.
- User-Friendly Interface: Develop an intuitive and user-friendly interface to facilitate ease of use for applicants, ensuring inclusivity.
- Real-Time Updates: Provide real-time updates on the status of bursary applications to keep applicants informed and reduce unnecessary inquiries.

---
6. METHODOLOGY
6.2.2 Non-Functional Requirements
- Security: Implement robust security measures to protect user data, prevent unauthorized access, and ensure compliance with data protection regulations.
- Scalability: Design the system to handle a growing number of users and data, ensuring scalability for future expansion and increased demand.
- Performance: Optimize system performance to deliver a responsive and efficient user experience, minimizing loading times and delays.
- Reliability: Ensure high system reliability, minimizing downtime and disruptions to provide continuous service to users.
- Compatibility: Ensure compatibility with various web browsers, enhancing accessibility for users with different preferences.
- User Training: Develop user documentation and conduct training sessions to familiarize users with the functionality and features of the portal, enhancing user adoption.
- Accessibility: Design the portal to be accessible to users with varying technological proficiencies and ensure it complies with accessibility standards for individuals with disabilities.
- Compliance: Ensure compliance with relevant data protection and privacy regulations, maintaining ethical and legal standards in handling user data.
- Technological Infrastructure: Implement the chosen technology stack (HTML, CSS, Javascript, Python, and Django Web Framework) to ensure a robust and reliable system.
- Monitoring and Logging: Incorporate monitoring tools and logging mechanisms to track system usage, performance, and security, facilitating proactive maintenance and issue resolution.

---
7. SCHEDULE

---
8. BUDGET